C:\codebase\sip_studies\actual\Sip-Studies

just like squarespace let's hide the following tabs so we can come back to them during a v.2 release, here's the tabs we need to hide for future use:

sip studios > learn > game

sip studios > taste > flavor journal (and rename it to "Flavors Archived")

sip studios > connect > tasting groups

save all of these hidden tabs in a .md file for reference if i ever ask in the future.

• Current Baseline

Your current game tab (/C:/codebase/sip_studies/actual/Sip-Studies/src/components/SipStudiosGame.tsx) is a lightweight

walkaround with NPC dialogue and no equipment-learning core loop yet.

To reach a Duolingo-like educational game, this is a full feature build, not a UI tweak.

Effort

- MVP (playable + learning outcomes): 4-6 weeks

- Polished v1 (smooth progression, richer art/audio, telemetry): 8-12 weeks

Design Plan (Full Scope)

1. Game Loop Design

- World map path with sequential nodes: Winery -> Brewery -> Distillery.

- Each node has: micro-lesson, interaction challenge, quick quiz, mastery check.

- Session loop target: 3-7 minutes.

- Progress systems: XP, streak, mastery stars per equipment family, unlock gates.

2. Learning Structure

- Winery module: crush pad, press, fermenter, pump-over system, barrel room, bottling line.

- Brewery module: mill, mash tun, lauter tun, kettle, whirlpool, heat exchanger, fermenter, bright tank, kegger/

canner.

- Distillery module: mash cooker, fermenter, pot still, column still, condenser, spirit safe, proofing tank, barrel

warehouse, filtration.

- Each equipment item gets a “card” data model:

- name, alt_names, facility, process_step, purpose, inputs_outputs, controls, safety, common_faults, cleaning,

quiz_distractors, media_refs.

3. Core Mechanics

- Tap/click-to-inspect hotspots on equipment.

- “Assemble process order” challenge (drag sequence).

- “Pick correct control” challenge (e.g., temp/pressure/flow).

- Fault diagnosis challenge with scenario prompts.

- Timed recall rounds to reduce redundancy and boost retention.

- Spaced repetition queue for missed equipment.

4. Duolingo-Like UX Layer

- Vertical path map with lock/unlock nodes.

- Clear completion states: Not started, In progress, Mastered.

- Reward beats: chest/open animation, confetti, level-up pulse.

- Mistake feedback: immediate and specific (“Correct function, wrong process step”).

- Low-friction retry and “practice mistakes” mode.

5. Character + Art Asset Plan (What You Asked For)

- Playable guide avatars (3): wine mentor, brewery mentor, distillery mentor.

- Character angles per avatar: front, back, left, right, 3/4 front.

- Gestures per avatar: idle, walk cycle, point, explain, celebrate, caution/safety, thinking, incorrect feedback,

correct feedback.

- Dialogue portraits: neutral, happy, focused, warning.

- Estimated character deliverables: 3 mentors + 6 support NPCs with a reduced gesture set for non-primary NPCs.

- UI character assets: coach bubble, badge sticker variants, reward poses.

6. Environment + Background + Equipment Art Plan

- 3 hub backgrounds: winery floor, brewery floor, distillery floor.

- 9-12 sub-scenes: crush room, fermentation hall, cellar, brewhouse, packaging line, still room, barrel house.

- Equipment sprite set:

- Winery: ~25 assets

- Brewery: ~30 assets

- Distillery: ~25 assets

- Per equipment asset variants:

- normal

- highlighted hotspot

- interactive state (active/inactive)

- fault state (for diagnosis rounds)

- VFX assets: steam, valve pulse, liquid flow, glow highlight, completion burst.

7. Audio Plan

- Ambient loops per facility.

- UI SFX: correct, incorrect, unlock, progress, reward.

- Optional mentor voice lines (phase 2).

- Accessibility: subtitles for all instructional audio.

8. Technical Architecture in Your Repo

- Replace single-scene logic in /C:/codebase/sip_studies/actual/Sip-Studies/src/components/SipStudiosGame.tsx with

modular game systems:

- gameState.ts (state machine)

- progression.ts (XP/streak/mastery)

- equipmentCatalog.ts (content data)

- challengeEngine.ts (question/challenge generation)

- spacedRepetition.ts (review scheduling)

- Persist progress in Supabase (not only local state).

- Add admin content editor for equipment cards and challenge weights.

- Add telemetry events for drop-off, retries, mastery rate.

- 60fps target on desktop, 30fps minimum on mid mobile.

- Asset atlas + lazy loading by facility.

10. Production Milestones

- Milestone 1: PRD + wireframes + data schema.

- Milestone 2: Core engine + map path + one facility vertical slice (Winery).

- Milestone 3: Brewery + Distillery modules.

- Milestone 4: Progression/reward systems + spaced repetition.

- Milestone 5: Polish pass (animation/audio/perf/accessibility).

- Milestone 6: QA + telemetry tuning + launch.

11. Team/Resource Needs

- Game UX designer.

- 2D illustrator/animator.

- Frontend gameplay engineer.

- Content/SME for winery/brewery/distillery operations.

- QA (functional + educational accuracy).